## Slide 1
Deliverables:
- A project report giving results of how Spark can be used in real time, it’s execution environment.
- The results obtained from executing interactive queries like:
(Mexican restaurant within 5 miles radius) will be shown. The accuracy of the algorithm in predicting a restaurant. (It may not be high since that’s not the goal for this project.)
- The complete implementation will be uploaded on Github.
- A detailed presentation including model snippet.
- Teamwork distribution with timelines
Project :
- Use Hadoop infrastructure and AWS products to implement Data Intensive Computations using Hbase as distributed database and Spark for parallel computations on data.
- Yelp data about restaurants is used for the same. - Parallel Computations on this dataset are done to suggest a restaurant for a new user. Machine Learning is used to generate recommendations.
- Accuray of the algorithm is not pivot here, rather making efficient computations on BIG DATA environment is our goal.
Status:
- Cleaned and replicated data to simulate ‘big data’ using Python scripts.
- Created Multi-Node cluster setup with Cassandra on VCL and loaded the data into it.
- Set up of a single Hadoop Cluster and Hbase.
- Loaded data into HBase and got Spark connected with Hbase.
- Performed operations (load as dataframe and analyze semantics among attributes) on Spark using Scala and Python for data cleaning and Machine Learning operations.
Issues:
- Setting up multiple HDFS and Cassandra clusters on local and EC2/VCL instances; and deciding the better option.
- Getting an active SparkContext on a Scala driver program due to architecture and version issues.
- Preprocessing of missing and noisy data.
- Deciding between Python and Scala based on performance and ease of computation.
- Automating the tasks required to setup the distributed architecture.
YELP Recommendation System: Status Report
Team 18: Uddhav Bhosle (ubhosle), Harika Malapaka (hsmalapa), Deepak Patil (dpatil)